Project Planning Phase Sprint Delivery Time

|  |  |
| --- | --- |
| Date | 1 November 2022 |
| Team ID | PNT2022TMID31051 |
| Project Name | Real- Time River Water Quality Monitoring and Control System |
| Maximum Marks |  |

**Project Tracker, Velocity:**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint- 1 | 20 | 6 Days | 24 Oct  2022 | 29 Oct 2022 | 20 | 04 Nov 2022 |
| Sprint- 2 | 20 | 6 Days | 31 Oct  2022 | 05 Nov 2022 | 20 | 06 Nov 2022 |
| Sprint- 3 | 20 | 6 Days | 07 Nov  2022 | 12 Nov 2022 | 20 | 13 Nov2022 |
| Sprint- 4 | 20 | 6 Days | 14 Nov  2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |

**Burndown Chart:**

